**eOcambo Technology**

The Software System Solutions for Ecommerce Platform

Address: Trang village, Slorkram Commune, Siem Reap District, Siem Reap.  
Tell: +(855) 89 991 005 / 16 991 005 | E-mail: info@eocambo.com | [www.eocambo.com](http://www.eocambo.com)

**A picture containing graphics, font, screenshot, logo

Description automatically generated** **Progress Report**

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name: | Bophakun Jewelry | Project Period: | 08-Feb-2024 to 11-Jun-2024 |
| Customer Company: | Bophakun Jewelry | Client Name: | Sophannak Sin |
| Project Handle By: | Maco,Sovannara ,Han, Tola, Thai | Project Due Date: | 11-Jun-2024 |
| Compiled By: | Maco | Date Submitted: | 11-Jun-2024 |

**Summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Item** | **Current Status** | **Prior Status** | **Summary** |
| Project Status | Completed | Completed | Completed |
| Scope | - System (Backend)  - Mobile Application (App) | - Completed  - Completed | Completed  Completed |
| Schedule | * 11-Jun-2024 | * On time | Completed |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task** | **Status** | **Objective** | **Planned** | **Actual** | **Progress** | **Deliverable** |
| **Collect Info** | On Time | Get info | 14-Feb-2024 | 14-Feb-2024 | 100% | Done |
| **UI App** | On Time | Start Design | 14-Feb-2024 | 20-Feb-2024 | 100% | Done |
| On Time | Send to client review | 20-Feb-2024 | 20-Feb-2024 | 100% | Done |
| On Time | Client Feedback | 28-Feb-2024 | 28-Feb-2024 | 100% | Done |
| On Time | Adjustment follow feedback | 28-Feb-2024 | 28-Feb-2024 | 100% | Done |
| On Time | Send UI agreement | 29-Feb-2024 | 29-Feb-2024 | 100% | Done |
| On Time | Client sign | 4-Mar-2024 | 4-Mar-2024 | 100% | Done |
| **System** | On Time | Setup | 18-Apr-2024 | 18-Apr-2024 | 100% | Done |
| On Time | Live | 18-Apr-2024 | 18-Apr-2024 | 100% | Done |
| On Time | Training | Not yet | Not yet | Not yet | Not yet |
| **App** | On Time | Start Development | 19-Apr-2024 | 20-May-2024 | 100% | Done |
| On Time | Send to client review | 20-May-2024 | 20-May-2024 | 100% | Done |
| On Time | Training & Client Feedback | 20-May-2024 | 20-May-2024 | 100% | Done |
| On Time | Adjust follow client feedback | 25-May-2024 | 25-May-2024 | 100% | Done |
| On Time | Send to client review | 25-May-2024 | 25-May-2024 | 100% | Done |
| On Time | Client Confirm | 29-May-2024 | 29-May-2024 | 100% | Done |

**Tasks**

**Third Party Validation:**

1. Domain& Hosting: period : ………………………….

**Maintenance period and responsible:**

After the project completely close the company will offer:

- Training: 3 times as maximum (you can also request more and we will consider it based on reasonableness)

- Offer the user manual: How to use system

- Online, remote, chat & Phone support

- Maintenance start from: 11/06/2024 and End at: 11/12/2024

- Responsible: Our team is always happy to assist you with any case that falls under our project scope and features that have been confirmed.

Acknowledge by Customer: Comment: ……………………………………………………………………………………………

……………………………………………………………………………………………………………..

……………………………………………………………………………………………………………..

………………………………………………………………………………………………………………

…………………………………………… ……………………………………………………………………………………………………………..

Name: ………………………………..

Date: ………………………………….