**eOcambo Technology**

The Software System Solutions for Ecommerce Platform

Address: Trang village, Slorkram Commune, Siem Reap District, Siem Reap.  
Tell: +(855) 89 991 005 / 16 991 005 | E-mail: info@eocambo.com | [www.eocambo.com](http://www.eocambo.com)

**A picture containing graphics, font, screenshot, logo

Description automatically generated** **Progress Report**

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name: | Niset Khmer | Project Period: | 25-Jun-2024 to 16-Aug-2024 |
| Customer Company: | Phsar Niset Khmer | Client Name: | Khoeun Tin |
| Project Handle By: | Maco,Sovannara ,Han,Theavann Tola,Dalin, Thai | Project Due Date: | 16-Aug-2024 |
| Compiled By: | Maco | Date Submitted: | 16-Aug-2024 |

**Summary**

|  |  |  |  |
| --- | --- | --- | --- |
| **Item** | **Current Status** | **Prior Status** | **Summary** |
| Project Status | Completed | Completed | Completed |
| Scope | - System (Backend)  - Mobile Application (App) | - Completed  - Completed | Completed  Completed |
| Schedule | * 11-Jun-2024 | * On time | Completed |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task** | **Status** | **Objective** | **Planned** | **Actual** | **Progress** | **Deliverable** |
| **Collect Info** | On Time | Get info | 25-Jun-2024 | 02-July-2024 | 100% | Done |
| **UI App** | On Time | Start Design | 02-July-2024 | 06-July-2024 | 100% | Done |
| On Time | Send to client review | 06-July-2024 | 06-July-2024 | 100% | Done |
| On Time | Client Feedback | 07-July-2024 | 07-July-2024 | 100% | Done |
| On Time | Adjustment follow feedback | 07-July-2024 | 07-July-2024 | 100% | Done |
| On Time | Send UI agreement | 08-July-2024 | 08-July-2024 | 100% | Done |
| On Time | Client sign | 09-July-2024 | 09-July-2024 | 100% | Done |
| **System** | On Time | Setup | 16-July-2024 | 16-July-2024 | 100% | Done |
| On Time | Live | 22-July-2024 | 22-July-2024 | 100% | Done |
| On Time | Training | Not Yet | Not Yet | Not Yet | Not Yet |
| **App** | On Time | Start Development | 22-July-2024 | 07-Aug-2024 | 100% | Done |
| On Time | Send to client review | 07-Aug-2024 | 07-Aug-2024 | 100% | Done |
| On Time | Training & Client Feedback | 07-Aug-2024 | 07-Aug-2024 | 100% | Done |
| On Time | Adjust follow client feedback | 13-Aug-2024 | 13-Aug-2024 | 100% | Done |
| On Time | Client Confirm | 09-Aug-2024 | 09-Aug-2024 | 100% | Done |

**Tasks**

**Third Party Validation:**

1. Domain& Hosting: period : ………………………….

**Maintenance period and responsible:**

After the project completely close the company will offer:

- Training: 3 times as maximum (you can also request more and we will consider it based on reasonableness)

- Offer the user manual: How to use system

- Online, remote, chat & Phone support

- Maintenance start from: 16/08/2024 and End at: 16/02/2025

- Responsible: Our team is always happy to assist you with any case that falls under our project scope and features that have been confirmed.

Acknowledge by Customer: Comment: ……………………………………………………………………………………………

……………………………………………………………………………………………………………..

……………………………………………………………………………………………………………..

………………………………………………………………………………………………………………

…………………………………………… ……………………………………………………………………………………………………………..

Name: ………………………………..

Date: ………………………………….